## Slide 1: GTRI ELSYS Support System Upgrade Milestone Report 2 Oct 29
George Chamesian, William Jones, John Martin,
Shane Mathews, and Kendell Mendoza
SPSU CSE
IT4983

## Slide 2: Agenda
Summary
Milestone assessment
Planning and Tracking Review
Future plan

## Slide 3: Milestone 2 Summary
On track to meet all objectives set in the plan
Milestone objective completion status
Analysis of Alternatives (A0A)
Research Report
Implementation Plan

## Slide 4: AoA Results
Top 4 alternatives, by percentage of requirements met

## Slide 5: Kayako eSupport (new)
Cost: $5,238 annually after a 40% educational institution discount
Percentage of requirements met: 98%
Pros
  Now allows staff to use AD credentials, as well as the end-users.
  Able to use a mobile app.
  Able to use timed emails for following up on clients after closing tickets.
  Cleaner interface than the older version.
Cons
  Still unable to easily modify or add code to the system.
  Pretty large annual price, as we are charged per agent.

## Slide 6: Vision Helpdesk
Cost: $488 one-time payment after 20% discount for migrating from Kayako
Percentage of requirements met: 96%
Pros
  Cheaper than most fully featured ticketing systems.
  Sleek, easy-to-use web interface with AJAX integration
  Ability to migrate database from Kayako to Vision Helpdesk.
  1 year of support from the company upon acquiring the system.
  Mobile app is available for this system.
Cons
  Not able to easily modify or add code to the system.
  Not able to log in staff using AD credentials. Only end-users are able.
  Limited customization features.

## Slide 7: Jitbit Helpdesk
Cost: $1,999 one-time purchase including free updates for 1 year
Percentage of requirements met: 96%
Pros
  Clean & easy to use graphical web interface
  Reporting capabilities
  Ability to create automatic recurring tickets
  Can be installed on an unlimited number of servers
  Unlimited amount of agents
Cons
  Data migration may not be possible or extremely difficult
  Updates/upgrades after 1st year of purchase will cost extra
  Limited ticket states

## Slide 8: Enhancesoft osTicket
Cost: Free
Percentage of requirements met: 92%
Pros
  Large feature set that meets all 13 of the highest weighted requirements
  Code is open-source, making it very easy to make modifications
  Support for plugins making the product extensible
  Strong open-source community support, particularly the forums and wiki
  High-quality installation and setup documentation
Cons
  No current ability to migrate data from the existing system (coming soon)
  No commercial support with open source license

## Slide 9: AoA Data
92%

## Slide 10: AoA Data, continued...
92%

## Slide 11: Final Recommendation
Vision Helpdesk

## Slide 12: Implementation Plan
Acquire Data Migration Script
Product Installation
Data Migration
Agent Training/Testing
Software Acquisition

## Slide 13: Gantt Chart

## Slide 14: Member Contributions
Kendell Mendoza
    Project management
    Analyzed Vision Helpdesk
Shane Mathews
  …

## Slide 15: Next Phase...
Implementation
Migration of data
Documentation